# ORDRO → a multi-business POS platform: the plan

This is our map for turning ORDRO from a single-shop app into a platform that many separate businesses can sign up for and run their own shop inside — your own mini-Shopify. We build it in small, working stages so you always know the next step and always have something that runs.

Keep your current Streamlit site (ordroapp.com) running as-is. It’s now your working prototype and reference — we build the new platform alongside it and only switch over when the new one is genuinely better.

## 1. What we’re building

A web app where: - Any business can register their own account. - Each business logs in and sees only their own products, sales, customers, staff, and reports — completely separate from every other business. - It’s fast and app-like (no page reloads on every click). - Later, the same system powers a mobile app (with offline) — because web and mobile share one backend. - Later still, you can charge businesses a subscription.

The industry term for this is a multi-tenant SaaS (each business is a “tenant”). Square, Shopify, and Lightspeed are all built this way.

## 2. The recommended tools (and why)

Chosen to be powerful enough for a real product, but as achievable as possible for someone building with guidance:

- Supabase — your database + login system + data security, all in one.

  - Stores all data in PostgreSQL (a serious, scalable database).

  - Handles business sign-up and login out of the box.

  - Has a built-in feature called Row-Level Security (RLS) that makes each business automatically see only its own rows of data. This is the single hardest and most dangerous part of multi-tenancy — and Supabase gives it to us almost for free. This is the main reason we choose it.

  - Stores uploaded images, and has a free tier to start.

- Next.js (React) — the website your users see and click. Fast, modern, no Streamlit lag. Deploys free on Vercel.

- Flutter (later) — the mobile app, talking to the same Supabase. This is how we get your offline mobile goal without building everything twice.

- Stripe (later) — to charge businesses a subscription, when you’re ready.

## 3. How the pieces fit together

Business owners' browsers / phones
                      |
        Next.js web app   +   Flutter mobile app (later)
                      \         /
                       \       /
                     Supabase (the brain)
            - Login & sign-up (each business = a tenant)
            - PostgreSQL database (all data, isolated per business)
            - Row-Level Security (each business sees only its own data)
            - Image storage
                      |
              Stripe (later, for subscriptions)

Every table (products, sales, customers, etc.) gets a hidden business_id. Row-Level Security guarantees a logged-in business can never read or change another business’s rows — even if someone tried.

## 4. The roadmap (small stages, each one works)

Phase 0 — Foundations (setup). Create free accounts (Supabase, Vercel, GitHub), install the development tools on your PC, and get a blank “hello world” web app running locally. Goal: prove the pipeline works end to end.

Phase 1 — The MVP (smallest real version). This is our first big goal. - A business can sign up and log in. - Inside, they can add/edit products (name, price, stock). - A simple Sell screen: pick products, see a total, complete a sale. - Each business sees only their own products and sales. That’s a usable, multi-business POS. Everything else builds on this.

Phase 2 — Core POS features. Customers, suppliers, expenses, better checkout, receipts, roles/staff per business, settings & branding per business.

Phase 3 — Reports & polish. Sales reports, low-stock alerts, dashboards, mobile-friendly layout.

Phase 4 — Make it a business. Subscription billing (Stripe), a public landing/marketing page, sign-up plans, admin tools for you to manage all businesses.

Phase 5 — Mobile + offline. The Flutter app on the same backend, with offline selling that syncs when back online.

We do Phase 1 (the MVP) first and get it truly working before moving on.

## 5. Honest costs

- While building: essentially free — Supabase, Vercel, and GitHub all have free tiers big enough to build and test on.

- When live with real businesses: expect roughly Supabase Pro (~$25/mo) and possibly Vercel Pro (~$20/mo) as you grow past the free limits, plus your domain. Stripe takes a small % of any subscriptions you charge.

- These are normal, modest SaaS running costs and only kick in once you have paying businesses.

## 6. Honest about the commitment

- This is a months-long project, built in stages. That’s normal for this kind of product.

- Because other businesses will trust you with their real sales data, you’re taking on real responsibility: keeping it secure, private, backed up, and reliable, and following payment/tax rules once money is involved.

- It’s very doable with guidance, and you can stop at any stable phase. Many founders also bring in a developer partner at some point — keep that open.

- Your current live app keeps serving you the whole time; nothing is lost.

## 7. Immediate next steps (Phase 0)

- Create a free Supabase account (supabase.com).

- Create a free Vercel account (vercel.com), signed in with GitHub.

- Install the development tools on your PC (Node.js, and a code editor — VS Code). I’ll guide each install click by click.

- Spin up a blank Next.js app and see it run in your browser.

Once that pipeline works, we start Phase 1: business sign-up + products + a sell screen.

When you’re ready, say “let’s start Phase 0” and I’ll walk you through the very first account, one click at a time — exactly like we did with the website.